Agriculture Management System MVP Plan

Full-stack Next.js web app for manager-level farm operations in Pakistan

# 1. MVP Goal

Build a web-based agriculture management system where farm managers enter end-of-day operational data and owners/admins review farm performance, expenses, crop activity, inventory, labor, harvest, sales, and profit/loss.

# 2. Recommended Stack

| Area | Technology |
| --- | --- |
| Framework | Next.js full-stack with TypeScript |
| Database | PostgreSQL |
| ORM | Prisma |
| Authentication | Auth.js / NextAuth credentials flow |
| Validation | Zod |
| Forms | React Hook Form + Zod resolver |
| UI | Tailwind CSS + shadcn/ui |
| Charts | Recharts |
| Tables | TanStack Table |
| Files | Local uploads for MVP, Cloudflare R2/S3 later |
| Deployment | Vercel + Supabase PostgreSQL, or VPS + Docker + PostgreSQL |

# 3. MVP Users and Access

| Role | Access |
| --- | --- |
| Owner/Admin | Full access to farms, managers, reports, financials, settings, exports, and all records. |
| Manager | Access only to assigned farms. Can create/update daily reports, labor, expenses, inventory usage, crop activity, harvests, and sales. Cannot manage users or unrelated farms. |

# 4. MVP Modules

Authentication and role-based access

Dashboard

Farms and land blocks

Crop seasons

Daily end-of-day reports

Labor management

Expenses

Inventory

Irrigation and input usage

Harvest and sales

Reports

Settings

Activity logs

Notifications

File uploads for receipts/photos

# 5. Excluded from V1

Mobile app

Farmer login

Labor login

AI recommendations

Disease detection

IoT sensors

GPS mapping

Marketplace

Mandi price integration

Offline mode

WhatsApp bot

# 6. Core Workflow

Owner creates account and logs in.

Owner creates farms and assigns managers.

Owner or manager creates land blocks.

Owner or manager creates crop seasons for land blocks.

Manager submits an end-of-day report.

The system updates activities, labor, expenses, inventory, irrigation, and input usage.

Manager records harvest.

Manager records sales.

Owner reviews dashboard and reports.

System calculates crop, block, and farm-level profit/loss.

# 7. Development Agents

| Agent | Responsibility |
| --- | --- |
| 01 Product and Workflow | Requirements, user flows, scope, permissions, acceptance criteria |
| 02 Database and Prisma | Prisma schema, migrations, relationships, seed data |
| 03 Authentication and Permissions | Auth.js, roles, middleware, route protection |
| 04 UI Design System | Layout, sidebar, topbar, reusable UI components |
| 05 Farm and Land | Farms and land blocks pages/actions/queries |
| 06 Crop Seasons | Crop season lifecycle pages/actions/queries |
| 07 Daily Reports | End-of-day report form and submission service |
| 08 Labor | Workers, attendance, wages, labor summaries |
| 09 Expenses | Expense CRUD, categories, payment status, receipt linking |
| 10 Inventory | Items, movements, stock deduction, low-stock alerts |
| 11 Harvest and Sales | Harvests, sales, buyer info, revenue/receivable calculations |
| 12 Dashboard and Reports | KPI cards, reports, charts, profit/loss, CSV exports |
| 13 Settings | Users, categories, units, profile, notification preferences |
| 14 File Uploads | Receipt/photo upload API and UI |
| 15 QA Testing | Unit, integration, E2E, user-flow testing |
| 16 DevOps | Deployment, env vars, backups, SSL, CI/CD |
| 17 Documentation | Technical docs, user docs, handoff docs |

# 8. Sprint Plan

| Sprint | Parallel Work | Deliverable |
| --- | --- | --- |
| Sprint 1 | Product, Database, Auth, UI Shell | Login-protected app shell with database connected. |
| Sprint 2 | Farms, Land, Crop Seasons, Settings | Owner can create managers, farms, land blocks, and crop seasons. |
| Sprint 3 | Daily Reports, Labor, Expenses, Inventory | Manager can submit full end-of-day reports. |
| Sprint 4 | Harvest, Sales, Dashboard, File Uploads | Owner can see dashboard, revenue, profit/loss, inventory, labor, activity. |
| Sprint 5 | QA, DevOps, Documentation | MVP ready for first real farm testing. |

# 9. Acceptance Criteria

Owner can log in and create managers.

Managers can access only assigned farms.

Farms, land blocks, and crop seasons can be created and edited.

Manager can save and submit daily reports.

Daily reports update labor, expenses, inventory, irrigation, and crop activity.

Inventory stock decreases after usage.

Low stock alerts appear.

Harvest and sales can be recorded.

Profit/loss is calculated by crop season, block, and farm.

Dashboard shows live summaries.

Reports show financial and operational data.

App is responsive on desktop, tablet, and mobile browser.

Production deployment and backups are configured.