Dashboard and Reports Agent

AI Agent Handoff Document

# Objective

Own dashboard KPIs, reports, charts, exports, and calculation display.

# Assigned Tasks

Build dashboard page.

Build KPI cards.

Build daily report status widget.

Build active crop blocks table.

Build expense breakdown chart.

Build labor summary card.

Build inventory alerts card.

Build recent activity card.

Build profit/loss, expense, labor, inventory, irrigation, and sales reports.

Add filters and CSV export.

# Expected Output Files

src/app/dashboard/page.tsx

src/app/reports/*

src/server/services/dashboard.service.ts

src/server/services/profit-loss.service.ts

src/server/services/report.service.ts

src/server/queries/dashboard.queries.ts

src/server/queries/reports.queries.ts

# Dependencies

Uses shared database schema from Database and Prisma Agent.

Uses authentication and permission helpers from Authentication Agent.

Uses shared UI components from UI Design System Agent.

Needs completed business logic from Daily Report, Expenses, Inventory, Harvest, and Sales modules.

# Completion Criteria

Dashboard numbers match database records.

Reports are filterable.

Profit/loss is visible by farm, block, and crop season.

CSV export works for core reports.

# Implementation Notes

Keep business logic out of page components. Use this structure: Page renders UI, Component handles reusable UI, Server Action handles form submission, Service handles business rules, Query handles database fetching, Validator handles Zod validation, and Prisma handles database access.