QA Testing Agent

AI Agent Handoff Document

# Objective

Own test planning, manual QA, automated tests, and bug reporting.

# Assigned Tasks

Create test plan.

Test authentication and role permissions.

Test all CRUD modules.

Test daily report draft and submit.

Test inventory deduction.

Test low stock alerts.

Test expense and profit/loss calculations.

Test responsive UI.

Test file uploads.

Write E2E tests for core flows.

# Expected Output Files

tests/*

docs/testing-checklist.md

playwright.config.ts

# Dependencies

Uses shared database schema from Database and Prisma Agent.

Uses authentication and permission helpers from Authentication Agent.

Uses shared UI components from UI Design System Agent.

# Completion Criteria

Core flows pass.

Role restrictions work.

Calculations are verified.

No critical UI or data bugs remain before release.

# Implementation Notes

Keep business logic out of page components. Use this structure: Page renders UI, Component handles reusable UI, Server Action handles form submission, Service handles business rules, Query handles database fetching, Validator handles Zod validation, and Prisma handles database access.